## Slide 1: Toolkit C
Financial Analysis Tools

## Slide 2: Learning Objectives (1 of 2)
After this chapter, you will be able to:
  Explain cost-benefit analysis and classify costs and benefits into various categories, including tangible or intangible, direct or indirect, fixed or variable, and developmental or operational
  Explain chargeback methods and how they are used

## Slide 3: Learning Objectives (2 of 2)
  Use payback analysis to calculate the length of time that it takes for a project to pay for itself
  Use return on investment analysis to measure a project’s profitability
  Use present value analysis to determine the value of a future project measured in current dollars

## Slide 4: Costs and Benefits (1 of 7)
Systems analysts review project costs and benefits at the end of each SDLC phase
  Helps management decide on continuing
Cost-benefit analysis: comparing anticipated costs to anticipated benefits
  Performed throughout the SDLC to determine the economic feasibility
  Requires considering project benefits compared to total cost of ownership (TCO)

## Slide 5: Costs and Benefits (2 of 7)
FIGURE C-1 Amazon.com offers a calculator to compare the TCO of running applications on-premises or in the cloud using AWS.
Source: Amazon Web Services, Inc.

## Slide 6: Costs and Benefits (3 of 7)
Cost classifications
  Tangible costs: specific dollar value can be assigned
    Interest charges paid on borrowed money
  Intangible costs: dollar value cannot be calculated easily
    Cost of customer dissatisfaction
  Direct costs: can be associated with the development of a specific system
    Salaries of project team members

## Slide 7: Costs and Benefits (4 of 7)
  Indirect costs (overhead expenses): cannot be attributed to development of a particular information system
    Salaries of network administrators
  Fixed costs: constant and do not depend on a level of effort
    Salaries and hardware rental charges
  Variable costs: vary depending on activity
    Costs of printer paper, supplies, and telephone charges

## Slide 8: Costs and Benefits (5 of 7)
  Developmental costs: incurred once, at the time the system is developed or acquired
    Salaries of people involved in systems development
  Operational costs: incurred after the system is implemented and continue while the system is in use
    System maintenance and ongoing training

## Slide 9: Costs and Benefits (6 of 7)
Managing information systems costs and charges
  Direct costs are easier to identify and predict
  Chargeback methods: use accounting entries to allocate the indirect costs of running the IT department
    No charge method
    Fixed charge method
    Variable charge method based on resource usage
    Variable charge method based on volume

## Slide 10: Costs and Benefits (7 of 7)
Benefit classifications
  Tangible or intangible, fixed or variable, and direct or indirect
  Alternative benefit classification related to the nature of the benefits
    Positive benefits increase revenues, improve services, or contribute to the organization as a direct result of the new information system
    Cost-avoidance benefits: expenses that would be necessary if the new system were not installed

## Slide 11: Payback Analysis (1 of 5)
Process of determining how long it takes for an information system to pay for itself
  Payback period: time taken to recover cost
  Steps to perform payback analysis
    Determine initial development cost of the system
    Estimate annual benefits
    Determine annual operating costs
    Compare total development and operating costs to accumulated value of the benefits produced by the system

## Slide 12: Payback Analysis (2 of 5)
FIGURE C-2 The costs of a typical system vary over time. At the beginning, system costs are high due to initial development expenses. Costs then drop during systems operation. Maintenance
costs begin to increase until the system reaches the end of its economically useful life.

## Slide 13: Payback Analysis (3 of 5)
FIGURE C-3 Benefits of an information system change over time, as shown in the upper graph. The lower graph shows costs and benefits plotted on the same graph. The dashed line indicates the payback period, when accumulated benefits equal accumulated costs.

## Slide 14: Payback Analysis (4 of 5)
Using a spreadsheet to compute payback analysis
  Design worksheet and label rows and columns
  Enter cost and benefit data and formulas
    Payback analysis requires a formula to display cumulative totals, year by year
  Verify the spreadsheet operates properly
  Create a line chart displaying cumulative costs, benefits, and payback period

## Slide 15: Payback Analysis (5 of 5)
FIGURE C-6 Microsoft Excel can be used to show the payback period by creating a chart of cumulative costs and benefits. Note that Project A has a shorter payback period than Project B.

## Slide 16: Return on Investment Analysis (1 of 2)
Percentage rate that measures profitability
  Compares the total net benefits (return) received from a project to the total costs (investment) of the project
  ROI = (total benefits – total costs) / total costs
  Considers costs and benefits over a longer time span than payback analysis
  Projects are usually expected to meet or exceed a minimum ROI

## Slide 17: Return on Investment Analysis (2 of 2)
Using a spreadsheet to compute ROI
FIGURE C-8 Sample ROI worksheet. Notice that cell E13 contains the ROI formula.

## Slide 18: Present Value Analysis (1 of 4)
Based on the concept of time value of money
  Present value of a future dollar
    Amount of money that, when invested today at a certain interest rate, grows to exactly one dollar at a certain point in the future
    Present value tables: contain adjustment factors for various interest rates and numbers of years

## Slide 19: Present Value Analysis (2 of 4)
FIGURE C-10 Many online sources contain comprehensive present value tables.
Source: https://www.accountingtools.com/articles/2017/5/16/present-value-of-an-ordinary-annuity-table

## Slide 20: Present Value Analysis (3 of 4)
Using a spreadsheet to calculate present value
  There are two ways to calculate present value using a spreadsheet program such as Microsoft Excel
    Using external factors
    Using a built-in formula

## Slide 21: Present Value Analysis (4 of 4)
FIGURE C-12 The top screen shows how to use discount factors to calculate present value in a Microsoft Excel spreadsheet. In this case, the present value of benefits is $79,160. The bottom screen shows an example of the NPV function, which is a menu-driven formula that is built into Excel. The slight difference between the values is because Excel uses more decimal places.

## Slide 22: Summary (1 of 2)
A systems analyst must be concerned with economic feasibility throughout the SDLC
  Various tools are used
Classification of project costs
  Tangible or intangible, direct or indirect, fixed or variable, and developmental or operational
Common chargeback approaches
  No charge, fixed charge, variable based on resource usage, or variable based on volume

## Slide 23: Summary (2 of 2)
Classification of system benefits
  Tangible or intangible, fixed or variable, direct or indirect, and positive or cost-avoidance
Approaches to cost-benefit analysis
  Payback analysis
  Return on investment analysis
  Present value analysis